MOEN IMS Phase 2 Data Validation Plan

Phase 2: validate imported and live data, then standardize usage so the team can settle on the system.

| Document type | Operational remediation plan |
| --- | --- |
| Audience | Developers, data owners, storekeepers, schedule officers, and management accounts |
| Use case | Run fixes in phases while manual workflows continue in parallel |
| Primary risk | Hidden workflow side effects, query growth, and production/local drift |

# Purpose

This phase begins after the core workflow is stable. The focus is to clean the data, enforce consistency, and make sure what is stored in the system actually matches the business reality.

# Data Validation Scope

- Validate material names, codes, categories, and units against a master list.

- Check transport records, receipts, and archived consignments for duplicates or missing links.

- Confirm release letters, BOQ entries, and order statuses line up with real business documents.

- Remove or quarantine records that cannot be matched to a valid source document.

# Phase 2 Validation Checklist

| Area | Validation rule | Action if invalid |
| --- | --- | --- |
| Materials | Every material must have a real name, code, unit, and category. | Normalize it before the system becomes the source of truth. |
| Transport | Every delivered consignment must link to a transport record and site receipt. | Repair missing relations or quarantine the record. |
| Receipts | Photos, PDFs, and acknowledgements must be attached to the right receipt. | Re-upload or relink the file in storage. |
| Orders | Statuses must follow the approved workflow sequence only. | Correct the status and log the change. |
| Archive | Delivered items should move out of live views and into archive views. | Archive the record and keep it read-only. |

# Stabilization Outcome

- Once validation is complete, the team should stop making structural changes and use the system as the standard workflow.

- At that point, only controlled maintenance, bug fixes, and minor enhancements should continue.

- The aim is to make the app boring in the best way: predictable, trusted, and safe to use every day.

# Go-Live Gate

# Do not fully lock in the system until these are true

| Done | Action |
| --- | --- |
| [ ] | All critical data entities validate against agreed rules. |
| [ ] | No production data is being overwritten by local testing. |
| [ ] | The archive, transport, and receipts flows all behave consistently. |
| [ ] | The team agrees the system is ready to become the main operational path. |