MOEN IMS Remediation Plan

Phase 1: stabilize workflow, reduce production risk, and keep the system usable while manual penetration testing continues.

| Document type | Operational remediation plan |
| --- | --- |
| Audience | Storekeepers, schedule officers, management accounts, and developers |
| Use case | Run fixes in phases while manual workflows continue in parallel |
| Primary risk | Hidden workflow side effects, query growth, and production/local drift |

# Purpose

This phase keeps the current system running while we progressively harden the most fragile workflow paths. The goal is to fix the obvious breakpoints first, then remove hidden coupling and performance debt without stopping daily operations.

# Current Operating Model

- Users continue manual workflow testing in production-like conditions while fixes are applied in small releases.

- The system remains online, but the team should expect some routes to be temporarily read-only or closely monitored.

- Any workflow that updates transport, receipt, or release-letter status must be verified end-to-end before the next phase starts.

# Phase 1 Workstreams

| Workstream | What we change | Why it matters | Success looks like |
| --- | --- | --- | --- |
| Workflow state machine | Use one canonical status map for order, transport, and receipt transitions. | Prevents status drift and mismatched assumptions across views and models. | Each workflow step has one clear allowed state transition. |
| Side effects | Reduce hidden work inside save hooks and signal handlers. | Makes failures easier to isolate and retry. | A single user action causes one predictable transaction path. |
| Performance hot spots | Fix N+1 queries and heavyweight request-time work. | Improves responsiveness as records grow. | Transport, receipt, and archive pages load consistently under more records. |
| Database safety | Keep local and production data isolated; avoid accidental resets. | Protects live user data. | Local testing cannot overwrite production state. |
| Observability | Add clear logs/audit trail for key workflow steps. | Makes troubleshooting manageable. | Every important workflow event is traceable. |

# Execution Checklist

# Track these items during rollout

| Done | Action |
| --- | --- |
| [x] | Verify request -> approve -> assign -> dispatch -> site receipt -> archive works without missing data. |
| [x] | Confirm transport assignment and receipt logging still work while manual workflows run in parallel. |
| [ ] | Watch for query slowdowns on transport and consultant pages once data volume rises. |
| [ ] | Confirm all production writes happen against the intended external database, not localhost SQLite. |
| [ ] | Validate that PDFs, receipts, and archive records still render correctly after each deploy. |

# Operational Notes

- Keep each release small enough that one regression can be isolated quickly.

- If a workflow becomes unstable, freeze that path and keep the rest of the system moving.

- Penetration-style manual testing is a good fit here because it exposes weird edge cases that automated happy-path tests miss.

- The app can stay in use, but we should treat this phase as active stabilization rather than finished optimization.

# Exit Criteria

- The main workflow paths stop throwing attribute, state, or database errors.

- The transport board, consultant deliveries, and waybill generation behave consistently under normal use.

- The team can run daily operations without local changes bleeding into production.